## Slide 1: Are We There Yet
Progress Report 6

## Slide 2: Tasks Completed
Post Mortem 4
Sprint 5 Backlog
Prototypes

## Slide 3: Sprint 4 Postmortem
What went well
  Prototypes that were completed worked as expected
  Prototypes identified flaws in he design that needed to be changed
Needs Improvement
  Scheduling
  Communications

## Slide 4: Prototypes
Etch-A-Sketch simulation
  Proved algorithm to solve Etch-A-Sketch was feasible
Line following
  Proved that the sensors work with the Arduino
Arm system
  Determined that original concept for arm would not be feasible
Object Detection
  Successfully recognized Etch-A-Sketch, Simon and Rubik’s cube
  Gives the centers of the objects in the frame which will allow for fine adjustments

## Slide 5: Currently Working On
Prototype 2
  Line-following with PID
  Object detection
  Simon Completion
  Etch-A-Sketch completion
  Arm articulation and movement
    New are design is a rotating platform which contains all accessories required for the challenges, the platform will rotate into place
Requirements Level 2

## Slide 6: Looking Ahead
Level 2 Requirements
SDS
Hardware integration