## Slide 1: Are We There Yet?
Progress Report #2

## Slide 2: Requirements Document Update
SRS submitted for initial review
Items needing clarification:
  Details on challenge completion
    “Cheating” the Simon system
Notes: Challenge obstruction is a design consideration.

## Slide 3: Requirement Changes
Initial Requirement
  The system shall operate for a minimum of three consecutive course rounds each having duration of five (5) minutes, on one battery life.
Edited Requirement
  The system shall operate on one battery life for a minimum of three consecutive course rounds, each having duration of five (5) minutes.

## Slide 4: Requirements Needing Refinement
    The system shall track its movement along the Scotch Blue Painter’s tape.
    The system shall respond to the last color in the Simon within [TBD] amount of time.

## Slide 5: Next Steps
Further research into design
  Control boards
  Overall system design
  Method of challenge completion
Specific parts research

## Slide 6: Questions?